Hey Otis

Go-to-Market Strategy

Taking a Relationship Wellness App to Market

April 2026

Navigate together, grow closer.

# 1. Executive Summary

Hey Otis is an AI-powered relationship wellness app that guides couples from conflict to repair through a structured 4-step process: Vent, Understand, Prepare, and Nurture.

Built on five evidence-based therapeutic frameworks (Gottman Method, Emotionally Focused Therapy, Non-Violent Communication, Internal Family Systems, and Cognitive Behavioural Couples Therapy), the app provides a private, accessible alternative to traditional couples therapy.

Target launch: Q3 2026. Revenue model: Freemium with premium tier at $9.99/month.

# 2. Target Audience

## Primary Persona: The Conscious Partner

- Age: 25–38

- Gender split: 65% women, 35% men

- Relationship status: In committed relationships (2+ years)

- Household income: $50K–$120K

- Psychographics: Self-improvement oriented, therapy-curious but barrier-averse. Follows relationship content on Instagram/TikTok. Reads Esther Perel, Brené Brown, The Gottman Institute.

- Pain points: Recurring arguments, feeling unheard, not knowing how to start difficult conversations. Couples therapy feels too expensive or too big a step.

## Secondary Persona: The Therapy Graduate

- Age: 28–45

- Background: Previously in couples therapy, looking for a maintenance tool

- Values: Evidence-based approaches, privacy, independence

- Willingness to pay: Higher than primary — already invested in relationship health

# 3. Competitive Landscape

| App | Price | Key Differentiator | Weakness |
| --- | --- | --- | --- |
| Paired | $12/mo | Daily relationship quizzes | Gamified, lacks depth |
| Lasting | $12/mo | Structured programs | Rigid curriculum, no AI |
| Relish | $16/mo | Coach-led sessions | Expensive, human-dependent |
| Hey Otis | Free start | AI-guided conflict repair, 4-step process, 5 frameworks | New entrant, no brand recognition |

Hey Otis differentiator: The only app focused on real-time conflict repair. Not generic relationship quizzes — a guided, AI-powered journey from rupture to repair, grounded in five therapeutic frameworks.

# 4. Go-to-Market Phases

## Phase 1: Pre-Launch (Weeks 1–6) — $2,000

- Landing page with email capture (heyotis.app) — already built

- Instagram content calendar (3x/week): relationship tips, Esther Perel quotes, psychology stats

- Waitlist goal: 1,000 email signups

- Beta testers: 50 couples recruited from Instagram DMs and Reddit r/relationships

- PR outreach to relationship bloggers and podcasters

## Phase 2: Soft Launch (Weeks 7–12) — $5,000

- Launch to waitlist and beta testers

- App Store Optimization: keyword research for “couples app”, “relationship help”, “communication app”

- Instagram paid ads: $30/day targeting relationship-interested audiences

- Micro-influencer partnerships: 10 creators ($200–$500 each)

- Collect testimonials and App Store ratings

## Phase 3: Growth (Months 4–6) — $12,000

- Scale best-performing ads to $50–$100/day

- Launch TikTok content strategy (short-form relationship scenarios)

- Partner with 2–3 couples therapists as brand ambassadors

- Content marketing: blog posts on heyotis.app for SEO

- Referral program: invite your partner, both get premium free

## Phase 4: Expansion (Months 7–12) — $15,000

- Introduce premium tier ($9.99/mo): unlimited sessions, partner linking, advanced insights

- Expand to TikTok and Apple Search Ads

- Community building: private Instagram/Discord for users

# 5. Marketing Channels

| Channel | Priority | Est. CPI | Monthly | Notes |
| --- | --- | --- | --- | --- |
| Instagram (Organic) | HIGH | Free | $0 | 3–5 posts/week, Reels, Stories |
| Instagram (Paid) | HIGH | $2.50–$4 | $900–$3K | Carousel ads, video testimonials |
| TikTok (Organic) | HIGH | Free | $0 | Relationship scenarios, tips |
| Micro-Influencers | MED | $1.50–$3 | $1K–$2.5K | 10–20 creators/month |
| ASO | MED | N/A | $500 | Keywords, screenshots |
| Content/SEO | MED | N/A | $0 (time) | Blog posts, guides |
| Podcasts | LOW | $3–$5 | $1K–$2K | Niche relationship pods |

# 6. Budget Summary (12 Months)

| Category | Monthly | Annual |
| --- | --- | --- |
| Instagram Ads | $900–$3,000 | $12,000–$36,000 |
| Influencer Marketing | $1,000–$2,500 | $12,000–$30,000 |
| Content Creation | $500 | $6,000 |
| ASO & Tools | $200 | $2,400 |
| Podcast Sponsorships | $500 | $6,000 |
| PR & Outreach | $200 | $2,400 |
| Total (Conservative) | $3,300/mo | $34,000/yr |
| Total (Aggressive) | $6,900/mo | $82,800/yr |

Recommended starting budget: $3,000–$4,000/month

# 7. Key Metrics & KPIs

| Metric | Month 1 | Month 6 | Month 12 |
| --- | --- | --- | --- |
| Waitlist Signups | 500 | N/A | N/A |
| Monthly Active Users | 200 | 2,000 | 10,000 |
| App Downloads | 300 | 3,000 | 15,000 |
| Instagram Followers | 1,000 | 5,000 | 15,000 |
| Free → Paid Rate | N/A | 5% | 8% |
| MRR | $0 | $1,000 | $8,000 |
| D30 Retention | 25% | 35% | 40% |

# 8. Content Pillars for Social Media

Content ratio: 40% Educate | 25% Inspire | 20% Demonstrate | 10% Relate | 5% Trust

- EDUCATE (40%): Relationship stats, psychology insights, framework explainers. Example: “Did you know 69% of relationship conflicts never fully resolve?”

- INSPIRE (25%): Esther Perel quotes, affirmations, success stories. Example: “Your next argument could be your next breakthrough.”

- DEMONSTRATE (20%): App walkthroughs, before/after scenarios, feature spotlights showing the 4-step flow.

- RELATE (10%): Memes, “tag your partner” moments, relatable relationship scenarios that drive shares.

- TRUST (5%): Therapist endorsements, framework explanations, privacy and security messaging.

# 9. Risk Mitigation

- Low initial downloads: Double down on organic Instagram + influencer seeding before scaling paid.

- Low retention: Push notifications for session follow-ups, weekly insight emails, streak mechanics.

- Privacy concerns: Lead with “100% private” messaging in all creative. Transparent data policy on landing page.

- Competitor response: Lean into AI-powered real-time conflict repair as unique differentiator. No other app does this.

# 10. 90-Day Action Plan

- Weeks 1–2: Finalise landing page, set up analytics (Mixpanel/Amplitude), create Instagram account, design first 12 posts.

- Weeks 3–4: Begin posting 3x/week, start waitlist ads at $20/day, recruit 50 beta testers.

- Weeks 5–6: Beta test with couples, collect feedback, iterate on onboarding and session flow.

- Weeks 7–8: Soft launch on App Store, begin micro-influencer outreach (10 creators).

- Weeks 9–10: Scale best-performing ads, launch partner referral program.

- Weeks 11–12: First press/podcast outreach, analyse Month 1 data, plan Month 2 optimisations.